|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: | | **Curriculum** | | | | Inclusive Date: | | **Aug 15, 2016 – Aug 19, 2016** | | |
| Architect: | | **Niño** **Jabagat** | | | | Date Submitted: | | **Aug 19, 2016** | | |
|  | |  | | | | Developer: | | **Don del Rosario** | | |
|  | | | | | | | | | | |
| **#** | **Module** | | **Sub-module** | **TL-D-Start** | **TL-D-End** | | **Status** | | **F-Date** | **Remarks** |
| **Curriculum** | | | | | | | | | | |
|  | **Set new Curriculum** | |  | 9/2/2016 | 9/2/2016 | | **Done** | | 08-15-2016 |  |
|  | **Curriculum Preview** | | Course List (View) | 9/2/2016 | 9/2/2016 | | **Done** | | 08-15-2016 |  |
|  |  | | Course List (Add) | 9/5/2016 | 9/5/2016 | | **Done** | | 08-16-2016 |  |
|  |  | | Course List (Delete) | 9/5/2016 | 9/5/2016 | | **Done** | | 08-17-2016 |  |
|  | **Curriculum** | | View | 9/6/2016 | 9/6/2016 | | **Done** | | 08-18-2016 |  |
|  | **Save** | |  | 9/7/2016 | 9/7/2016 | | **Done** | | 08-19-2016 |  |
|  | **Inactivate Curriuclum** | |  | 9/8/2016 | 9/8/2016 | | **Done** | | 08-19-2016 |  |

Project Weekly Report