|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: | | **Curriculum** | | | | Inclusive Date: | | **Aug 30, 2016 – Sept 02, 2016** | | |
| Architect: | | **Niño** **Jabagat** | | | | Date Submitted: | | **Sept 02, 2016** | | |
|  | |  | | | | Developer: | | **Don del Rosario** | | |
|  | | | | | | | | | | |
| **#** | **Module** | | **Sub-module** | **TL-D-Start** | **TL-D-End** | | **Status** | | **F-Date** | **Remarks** |
|  | **Course Scheduling** | | Schedule Preview | 9/9/2016 | 9/13/2016 | | **Done** | | 9/01/2016 |  |
|  |  | | Auto Plot (View) | 9/14/2016 | 9/16/2016 | | **Done** | | 9/01/2016 |  |
|  |  | | Auto Plot (Save) | 9/19/2016 | 9/21/2016 | | **Done** | | 9/02/2016 |  |
|  |  | | Auto Plot (Modify) | 9/22/2016 | 9/26/2016 | | **Ongoing** | |  |  |

Project Weekly Report